**CS692 - Retrospective Report**

**Iteration:** 2

**Team**: Team 1

**Project** **Manager**: Zo DiSanto

**Application** **Name**: Revolution Art

**Meeting** **Date**: 03/29/2023

Mandatory points to address:

* Velocity (effort) estimation for iterations
* Following the schedule of deliverables
* Slack communication
* Peer-reviews

| **What Worked Well** | **What can be Improved** | **Suggested Improvement Actions** |
| --- | --- | --- |
| Sprint meetings were planned and well thought out. The time change/consistency was a plus. | Communication can improve. Although there was communication on WhatsApp and in the documents, it was not always visible and Slack communication was needed. | Team members work together and should have better communication between them similar to above. Owners of related documents need to discuss frequently to keep things consistent. |
| Having a detailed schedule for project deliverables on Jira | The meetings between team members should be planned better just like how the sprint meetings are planned. | There is more space for improvement in the development section. Sometimes when comments are made in meetings they are not applied. |
| Although velocity needed to be increased for this iteration, as a team we all stepped up and handled fully implementing 6 features in a timely fashion. | More frequent and more detailed peer-reviews | Make sure all peer reviews are delivered in a timely fashion on Slack. |
| Testing went well and all the teammates were involved. | Submit files earlier | Submit files when they are finished and no longer group submitting deliverables. |